# -Initial Project Planning

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name | Smartphone Usage Digital Addiction Wellbeing Analytics |
| Maximum Marks | 4 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | As an analyst, I want to define the core problem parameters to understand why 5308 of 7500 users are addicted (70.77%). | 2 | High | Member 1 | 01-09-2026 | 02-09-2026 |
| Sprint-1 | Data Import | USN-2 | As an analyst, I want to load 7500 rows into Power BI containing age, gender, and screen time metrics. | 2 | High | Member 2 | 01-09-2026 | 03-09-2026 |
| Sprint-1 | Data Clean | USN-3 | As an analyst, I want to clean data and create age brackets (<20, 20-29, 30-39). | 2 | Medium | Member 1 | 02-09-2026 | 04-09-2026 |
| Sprint-2 | KPI Cards | USN-4 | As a user, I want to check 11 metric summary cards on the master dashboard overview. | 3 | High | Member 1 | 05-09-2026 | 07-09-2026 |
| Sprint-2 | Report 1 | USN-5 | As a user, I want to view the initial navigation page of the Power BI report. | 1 | High | Member 2 | 06-09-2026 | 07-09-2026 |
| Sprint-3 | Charts | USN-6 | As a user, I want to view Report 2 containing the 6 analytical behavioral charts. | 3 | High | Member 1 | 09-09-2026 | 11-09-2026 |
| Sprint-3 | Dashboard1 | USN-7 | As a user, I want to see Dashboard 1combining 4 summary cards with 6 behavioral graphs. | 3 | High | Member 2 | 10-09-2026 | 13-09-2026 |
| Sprint-3 | Filters | USN-8 | As a user, I want to apply dashboard filters for gender, age, and addiction severity. | 1 | Medium | Member 1 | 12-09-2026 | 13-09-2026 |
| Sprint-4 | Problem Statement | USN-9 | As an owner, I want to finalize the user requirement documentation for the primary persona classes. | 2 | High | Member 2 | 14-09-2026 | 15-09-2026 |
| Sprint-4 | Insights | USN-10 | As a team, I want to document the core feature correlation hierarchies found in the analytics data. | 2 | High | Member 1 | 14-09-2026 | 16-09-2026 |
| Sprint-4 | GitHub README | USN-11 | As a developer, I want to construct a clean project documentation file with screen captures for the repository | 1 | Medium | Member 1 | 16-09-2026 | 17-09-2026 |

Total 4 Sprints, 11 User Stories, 22 Story Points.
Sprint-1: Environment integration, data ingestion framework, and database transformation logic.
Sprint-2: Summary card metrics formulation and primary reporting interface layout.
Sprint-3: Exploratory visualization charts, operational dashboards, and dynamic cohort filters.
Sprint-4: Problem definitions documentation, feature weight analysis reports, and repository configuration files.